CARESKILL NGO Learning Platform Flutter · FastAPI · SQLite

PROJECT DEVELOPMENT CHECKLIST

Complete Software Development Lifecycle

| Project | CareSkill — NGO Learning Platform |
| --- | --- |
| Stack | Flutter 3 / FastAPI / SQLAlchemy / SQLite |
| Version | 1.0.0 |
| Created | 20 May 2026 |

Legend:  ☐ Task to complete   ★ Optional / Advanced   ⚠  Security-critical

# TABLE OF CONTENTS

| Phase 1 | Project Planning & Requirements |
| --- | --- |
| Phase 2 | Development Environment Setup |
| Phase 3 | Git & GitHub Workflow |
| Phase 4 | Database Design & Setup |
| Phase 5 | Backend Development (Python / FastAPI) |
| Phase 6 | Frontend Development (Flutter) |
| Phase 7 | API Integration (Frontend ↔ Backend) |
| Phase 8 | Testing |
| Phase 9 | Security |
| Phase 10 | Documentation |
| Phase 11 | Deployment |
| Phase 12 | Post-Deployment & Maintenance |
| Phase 13 | ★ Optional Advanced Improvements |
| Phase 14 | User Management & Authentication |
| Phase 15 | Role-Based Access Control (RBAC) |
| Phase 16 | Quiz & Daily Challenge System |
| Phase 17 | Tarase Heerah Drive — Talent Selection |
| Phase 18 | Learning Content Platform |

PHASE 1 PROJECT PLANNING & REQUIREMENTS

1.1  Project Scope & Goals

☐  1.1.1  Define the core purpose and mission of the application

↳ CareSkill: help NGO children aged 8–16 learn skills, track wellness, play games

☐  1.1.2  Identify all user types (roles)

↳ Child learner · Parent/Guardian · Counsellor · NGO Admin

☐  1.1.3  Write user stories for each role

↳ e.g. 'As a child, I want to log my mood so my counsellor knows how I feel'

☐  1.1.4  Define MVP (Minimum Viable Product) feature list

☐  1.1.5  Separate MVP features from optional/future features

☐  1.1.6  Create a project timeline with milestones and deadlines

☐  1.1.7  Get stakeholder sign-off on scope and timeline

1.2  Technology Decisions

☐  1.2.1  Choose frontend framework — Flutter (Dart)

☐  1.2.2  Choose backend framework — FastAPI (Python)

☐  1.2.3  Choose database — SQLite for development, PostgreSQL for production

☐  1.2.4  Choose ORM — SQLAlchemy 2

☐  1.2.5  Choose schema validation — Pydantic v2

☐  1.2.6  Choose HTTP client — http package (Dart)

☐  1.2.7  Document all technology choices and reasons

1.3  Project Management Setup

☐  1.3.1  Set up a project management board (GitHub Projects / Trello / Notion)

☐  1.3.2  Create task/issue templates

☐  1.3.3  Define sprint cycle length (e.g. 2-week sprints)

☐  1.3.4  Define coding conventions and naming standards

↳ Dart: lowerCamelCase vars, UpperCamelCase classes · Python: snake_case

☐  1.3.5  Define folder structure conventions for frontend and backend

☐  1.3.6  Create a shared communication channel (Slack / WhatsApp / Discord)

PHASE 2 DEVELOPMENT ENVIRONMENT SETUP

2.1  Required Tools — Install & Verify

☐  2.1.1  Install Git

↳ sudo apt install git  (Linux) · brew install git  (Mac) · git-scm.com  (Windows)

☐  2.1.2  Install Flutter SDK (latest stable)

↳ docs.flutter.dev/get-started/install

☐  2.1.3  Install Dart SDK (bundled with Flutter)

☐  2.1.4  Install Android Studio (for Android SDK + emulator)

☐  2.1.5  Install VS Code (recommended editor)

☐  2.1.6  Install Python 3.11

↳ sudo apt install python3.11  ·  Check: python3.11 --version

☐  2.1.7  Install uv (fast Python package manager)

↳ curl -Ls https://astral.sh/uv/install.sh | sh

☐  2.1.8  Install Postman or Insomnia for API testing

2.2  IDE Configuration

☐  2.2.1  Install VS Code Flutter extension (Dart Code)

☐  2.2.2  Install VS Code Python extension (Microsoft)

☐  2.2.3  Install VS Code REST Client extension (for .http files)

☐  2.2.4  Configure VS Code settings (auto format on save, line length 100)

☐  2.2.5  Install Android emulator via Android Studio AVD Manager

☐  2.2.6  Run flutter doctor and resolve all issues

↳ flutter doctor  — fix any red ✗ items before continuing

☐  2.2.7  Verify emulator launches: flutter emulators --launch <name>

2.3  Python Environment

☐  2.3.1  Create backend folder

☐  2.3.2  Create virtual environment: uv venv .venv --python python3.11

☐  2.3.3  Create requirements.txt with pinned versions

↳ fastapi · uvicorn[standard] · sqlalchemy · pydantic · python-docx

☐  2.3.4  Install dependencies: uv pip install -r requirements.txt

☐  2.3.5  Verify installation: .venv/bin/python -c 'import fastapi; print(fastapi.__version__)'

PHASE 3 GIT & GITHUB WORKFLOW SETUP

3.1  Local Repository

☐  3.1.1  Navigate to project root folder

☐  3.1.2  Initialise Git repository: git init

☐  3.1.3  Create .gitignore file for Flutter + Python

↳ Include: build/ · .dart_tool/ · .venv/ · __pycache__/ · *.db · .env · .DS_Store

☐  3.1.4  Stage all files: git add .

☐  3.1.5  Create initial commit: git commit -m 'chore: initial project setup'

3.2  GitHub Remote

☐  3.2.1  Create a new GitHub repository (public or private)

☐  3.2.2  Add remote origin: git remote add origin <url>

☐  3.2.3  Push initial commit: git push -u origin main

☐  3.2.4  Enable branch protection on main (require PR review)

☐  3.2.5  Create develop branch: git checkout -b develop

☐  3.2.6  Push develop branch: git push origin develop

3.3  Branching & Commit Conventions

☐  3.3.1  Define branch naming: feature/*, bugfix/*, hotfix/*, chore/*

☐  3.3.2  Define commit message format (Conventional Commits)

↳ feat: · fix: · docs: · style: · refactor: · test: · chore:

☐  3.3.3  Write CONTRIBUTING.md with Git workflow guide

☐  3.3.4  Set up GitHub Issue templates (Bug Report, Feature Request)

☐  3.3.5  Set up GitHub Pull Request template

☐  3.3.6  Create GitHub Actions workflow for CI (run flutter test + pytest on PR)

PHASE 4 DATABASE DESIGN & SETUP

4.1  Schema Design

☐  4.1.1  Draw Entity-Relationship (ER) diagram

↳ Tools: dbdiagram.io · draw.io · Mermaid erDiagram in README

☐  4.1.2  Define all tables: users, skill_categories, courses, user_course_progress

☐  4.1.3  Define tables: games, game_sessions, counselling_sessions

☐  4.1.4  Define tables: mood_logs, badges, user_badges

☐  4.1.5  Define all primary keys (id INTEGER, autoincrement)

☐  4.1.6  Define all foreign keys and cascade rules (ON DELETE CASCADE)

☐  4.1.7  Define column types, nullable constraints, and defaults

☐  4.1.8  Add indexes on frequently queried columns (user_id FKs)

4.2  SQLAlchemy ORM Setup

☐  4.2.1  Create database.py with engine, SessionLocal, and Base

☐  4.2.2  Create models/user.py — User model with all relationships

☐  4.2.3  Create models/course.py — SkillCategory, Course, UserCourseProgress

☐  4.2.4  Create models/game.py — Game, GameSession

☐  4.2.5  Create models/wellness.py — CounsellingSession, MoodLog

☐  4.2.6  Create models/badge.py — Badge, UserBadge

☐  4.2.7  Import all models in models/__init__.py so Base.metadata finds them

☐  4.2.8  Run Base.metadata.create_all(engine) and verify tables are created

4.3  Seed Data

☐  4.3.1  Create seed.py script

☐  4.3.2  Seed skill categories (Coding, Cyber Safety, Communication, Art, Music, Languages)

☐  4.3.3  Seed courses (Coding Basics, Speak with Confidence, Internet Safety Heroes)

☐  4.3.4  Seed games (Quiz Battle, Memory Game, Puzzle Game, Safety Adventure, etc.)

☐  4.3.5  Seed badges (Coding Starter, Cyber Safe, Speaker, Creative Mind, etc.)

☐  4.3.6  Seed demo user: Aarav Sharma, age 12, level 4, 2480 XP

☐  4.3.7  Seed user course progress, game sessions, counselling session, mood logs

☐  4.3.8  Run seed.py and verify data in SQLite using DB Browser or sqlite3 CLI

PHASE 5 BACKEND DEVELOPMENT — PYTHON / FASTAPI

5.1  Project Structure

☐  5.1.1  Create backend/ folder structure: app/models, schemas, crud, routers

☐  5.1.2  Create app/config.py with Settings class (DB URL, XP per level, debug flag)

☐  5.1.3  Create app/database.py with engine, SessionLocal, get_db dependency

☐  5.1.4  Create app/main.py with FastAPI() instance and CORS middleware

5.2  Pydantic Schemas

☐  5.2.1  Create schemas/user.py — UserCreate, UserUpdate, XPAdd, UserResponse, UserStats, LeaderboardEntry

☐  5.2.2  Create schemas/course.py — CategoryResponse, CourseResponse, ProgressUpdate, UserCourseProgressResponse

☐  5.2.3  Create schemas/game.py — GameResponse, GameSessionCreate, GameSessionResponse

☐  5.2.4  Create schemas/wellness.py — CounsellingCreate/Update/Response, MoodCreate/Response, enums

☐  5.2.5  Create schemas/badge.py — BadgeResponse, UserBadgeResponse

☐  5.2.6  Validate all schemas parse correctly with test data

5.3  CRUD Layer

☐  5.3.1  Create crud/user_crud.py — get_user, get_users, create_user, update_user, add_xp, get_user_stats

↳ add_xp must auto-recalculate level: level = xp // xp_per_level + 1

☐  5.3.2  Create crud/course_crud.py — get_categories, get_courses, get_course, get_user_course_progress, upsert_course_progress

☐  5.3.3  Create crud/game_crud.py — get_games, get_game, record_game_session, get_user_game_history

☐  5.3.4  Create crud/wellness_crud.py — get/create/update counselling sessions, log/get mood

☐  5.3.5  Create crud/badge_crud.py — get_badges, get_user_badges, award_badge (idempotent)

5.4  API Routers

☐  5.4.1  Create routers/users.py — GET/POST /users/, GET/PATCH /users/{id}, POST /users/{id}/xp, GET /users/{id}/stats

☐  5.4.2  Create routers/courses.py — GET /categories, GET /courses, GET /courses/{id}, GET+PUT /users/{id}/courses

☐  5.4.3  Create routers/games.py — GET /games, POST /users/{id}/games/{gid}/sessions, GET game history

↳ POST session must call add_xp to award XP to the user automatically

☐  5.4.4  Create routers/wellness.py — GET/POST counselling, PATCH session, POST/GET mood

☐  5.4.5  Create routers/badges.py — GET /badges, GET/POST /users/{id}/badges

☐  5.4.6  Create routers/leaderboard.py — GET /leaderboard/, GET /leaderboard/{id}/rank

☐  5.4.7  Register all routers in main.py with app.include_router()

5.5  Endpoint Verification

☐  5.5.1  Start server: uvicorn app.main:app --reload --port 8000

☐  5.5.2  Open Swagger UI at http://localhost:8000/docs

☐  5.5.3  Test every endpoint via Swagger UI (try 200 and 404 responses)

☐  5.5.4  Test all endpoints via Postman — export collection for team use

☐  5.5.5  Verify 404 responses for missing IDs

☐  5.5.6  Verify 422 responses for invalid request bodies

☐  5.5.7  Verify GET /leaderboard returns users sorted by XP descending

PHASE 6 FRONTEND DEVELOPMENT — FLUTTER

6.1  Project Bootstrap

☐  6.1.1  Run: flutter create flutter_application_1 (or initialise existing project)

☐  6.1.2  Run: flutter pub get to install dependencies

☐  6.1.3  Create folder structure: lib/core · lib/models · lib/services · lib/utils · lib/widgets · lib/screens

☐  6.1.4  Add http: ^1.2.0 to pubspec.yaml dependencies

☐  6.1.5  Run flutter pub get again after adding http

6.2  Core & Shared Files

☐  6.2.1  Create lib/core/colors.dart — AppColors class with all named colours

☐  6.2.2  Create lib/app_state.dart — AppState with static userId constant

☐  6.2.3  Create lib/utils/icon_mapper.dart — maps icon name strings to IconData

☐  6.2.4  Configure MaterialApp in main.dart with Material 3 theme and custom font

☐  6.2.5  Create AppShell StatefulWidget with bottom NavigationBar (5 tabs)

6.3  Shared Widgets

☐  6.3.1  Create widgets/app_card.dart — Card container with rounded corners + shadow

☐  6.3.2  Create widgets/app_scroll_view.dart — ListView wrapper with consistent padding

☐  6.3.3  Create widgets/top_header.dart — Title, subtitle, action icon button

☐  6.3.4  Create widgets/section_header.dart — Section label + optional action text button

☐  6.3.5  Create widgets/search_box.dart — Filled text field with search icon

☐  6.3.6  Create widgets/filter_chip_label.dart — Chip with optional selected state

6.4  Data Models

☐  6.4.1  Create models/skill_category.dart with id, fromJson factory, const data list

☐  6.4.2  Create models/course.dart with id, fromJson, fromProgressJson factories

☐  6.4.3  Create models/game_item.dart with id, fromJson factory, const data list

☐  6.4.4  Create models/api_models.dart — AppUser, UserStats, LeaderboardEntry, ApiCounsellingSession, ApiBadge, UserBadge

6.5  Screens

☐  6.5.1  Implement HomeDashboard — skill categories row, daily challenge, safety story, counselling card

☐  6.5.2  Implement LearnScreen — search box, filter chips, course cards with progress bars

☐  6.5.3  Implement GamesScreen — leaderboard card, 2-column game grid, admin invite card

☐  6.5.4  Implement WellnessScreen — emergency card, action grid, mood tracker, booking flow, protection lesson

☐  6.5.5  Implement ProfileScreen — user hero card, badges wrap, analytics grid, counselling history

☐  6.5.6  Verify all screens render correctly with static/hardcoded data first

☐  6.5.7  Test UI on small screen (360dp) and large screen (412dp)

☐  6.5.8  Test portrait and landscape orientations

PHASE 7 API INTEGRATION — FRONTEND ↔ BACKEND

7.1  HTTP Client Setup

☐  7.1.1  Create lib/services/api_client.dart with static baseUrl constant

☐  7.1.2  Implement ApiClient.get() with JSON decoding and timeout

☐  7.1.3  Implement ApiClient.post(), put(), patch() methods

☐  7.1.4  Create ApiException class for non-2xx status codes

☐  7.1.5  Add INTERNET permission to android/app/src/main/AndroidManifest.xml

☐  7.1.6  Add android:usesCleartextTraffic='true' to application tag (dev only)

7.2  Service Classes

☐  7.2.1  Create services/user_service.dart — getUser, getUserStats, addXp

☐  7.2.2  Create services/course_service.dart — getCategories, getCourses, getUserCourses, updateProgress

☐  7.2.3  Create services/game_service.dart — getGames, recordSession

☐  7.2.4  Create services/wellness_service.dart — getCounsellingSessions, bookSession, logMood

☐  7.2.5  Create services/badge_service.dart — getUserBadges, awardBadge

☐  7.2.6  Create services/leaderboard_service.dart — getLeaderboard, getUserRank

7.3  Screen Wiring

☐  7.3.1  Convert HomeDashboard to StatefulWidget — load categories + upcoming session

☐  7.3.2  Convert LearnScreen to StatefulWidget — load getUserCourses with real progress

☐  7.3.3  Convert GamesScreen to StatefulWidget — load games list from API

☐  7.3.4  Convert WellnessScreen MoodTrackerCard to StatefulWidget — POST mood on tap

☐  7.3.5  Convert ProfileScreen to StatefulWidget — load user, stats, and badges

☐  7.3.6  Update CounsellingSessionCard to accept ApiCounsellingSession? parameter

☐  7.3.7  Update ProfileHeroCard to accept AppUser? and display real data

7.4  UX: Loading & Error States

☐  7.4.1  Show CircularProgressIndicator while API call is in-flight

☐  7.4.2  Show error view with descriptive message on network failure

☐  7.4.3  Add Retry button in all error views

☐  7.4.4  Check if mounted before calling setState() after async operations

☐  7.4.5  Verify 'Mood logged ✓' confirmation appears after mood tap

☐  7.4.6  Verify counselling card shows 'No upcoming sessions' when empty

7.5  End-to-End Verification

☐  7.5.1  Start backend server and run Flutter app simultaneously

☐  7.5.2  Verify Home screen loads skill categories from /categories endpoint

☐  7.5.3  Verify Learn screen shows real course progress bars from /users/1/courses

☐  7.5.4  Verify Games screen loads 6 games from /games endpoint

☐  7.5.5  Verify mood tap sends POST to /users/1/wellness/mood and shows confirmation

☐  7.5.6  Verify Profile shows Aarav Sharma with 2480 XP, level 4

☐  7.5.7  Verify profile badges loaded from /users/1/badges

☐  7.5.8  Verify analytics tiles show data from /users/1/stats

PHASE 8 TESTING

8.1  Backend Unit Tests (pytest)

☐  8.1.1  Install pytest and httpx: uv pip install pytest httpx

☐  8.1.2  Create tests/ folder in backend with conftest.py (test DB fixture)

☐  8.1.3  Write unit tests for user_crud — create, get, update, add_xp

☐  8.1.4  Write unit tests for level-up logic (xp // xp_per_level + 1)

☐  8.1.5  Write unit tests for course_crud — upsert_course_progress, completed flag

☐  8.1.6  Write unit tests for badge_crud — award_badge idempotency

☐  8.1.7  Write unit tests for wellness_crud — mood log, counselling session status

☐  8.1.8  Write unit tests for leaderboard rank calculation

8.2  Backend Integration Tests (FastAPI TestClient)

☐  8.2.1  Test POST /users/ creates user and returns 201

☐  8.2.2  Test GET /users/{id} returns correct user data

☐  8.2.3  Test GET /users/999 returns 404

☐  8.2.4  Test POST /users/{id}/xp adds XP and updates level

☐  8.2.5  Test PUT /users/{id}/courses/{cid}/progress sets progress and completed flag

☐  8.2.6  Test POST /users/{id}/games/{gid}/sessions creates session and awards XP

☐  8.2.7  Test POST /users/{id}/wellness/mood stores mood correctly

☐  8.2.8  Test GET /leaderboard/ returns users sorted by XP descending

☐  8.2.9  Test Pydantic schema validation rejects invalid mood values (422)

☐  8.2.10  Run full suite: .venv/bin/pytest -v

8.3  Flutter Widget Tests

☐  8.3.1  Write widget test for AppCard renders child with correct padding

☐  8.3.2  Write widget test for TopHeader renders title and subtitle

☐  8.3.3  Write widget test for CourseCard renders title, level, and progress bar

☐  8.3.4  Write widget test for MoodTrackerCard shows 5 mood buttons

☐  8.3.5  Write widget test for ProfileHeroCard shows name/XP from AppUser

☐  8.3.6  Write widget test for loading state (CircularProgressIndicator visible)

☐  8.3.7  Write widget test for error state (error message + Retry button visible)

☐  8.3.8  Run: flutter test

8.4  Manual & Exploratory Testing

☐  8.4.1  Test all 5 navigation tabs switch screens correctly

☐  8.4.2  Test app on Android emulator API 34 (Pixel 6 profile)

☐  8.4.3  Test app on small device (Pixel 3a, 5.6-inch screen)

☐  8.4.4  Test network failure scenario (stop backend, verify error view appears)

☐  8.4.5  Test with empty database (fresh .db file, no seed data)

☐  8.4.6  Test mood tracker rapid-tap (should not double-submit)

☐  8.4.7  Test Retry button reloads data successfully after server restart

PHASE 9 SECURITY

9.1  Backend Security

☐  9.1.1  Validate all incoming request body fields with Pydantic

☐  9.1.2  Use parameterised SQLAlchemy queries (never raw string SQL)

↳ SQLAlchemy ORM queries are parameterised by default — never use f-strings in queries

☐  9.1.3  Restrict CORS to specific origins in production (not allow_origins=['*'])

☐  9.1.4  Add API rate limiting (slowapi library)

☐  9.1.5  Move all secrets and config to .env file (use python-dotenv)

☐  9.1.6  Add .env to .gitignore — never commit secrets to Git

☐  9.1.7  Add authentication: implement JWT-based login endpoint

↳ Use python-jose and passlib — return JWT token on successful login

☐  9.1.8  Add authentication middleware to protect all user-specific endpoints

☐  9.1.9  Validate that users can only access their own data (not /users/2/badges as user 1)

☐  9.1.10  Log API errors and suspicious requests to a log file

☐  9.1.11  Add request size limits to prevent large payload attacks

9.2  Frontend Security

☐  9.2.1  Remove android:usesCleartextTraffic='true' before production build

☐  9.2.2  Use HTTPS for all production API calls

☐  9.2.3  Store JWT token in flutter_secure_storage (not SharedPreferences)

☐  9.2.4  Never hardcode API keys or secrets in Dart code

☐  9.2.5  Validate all user inputs before sending to API

☐  9.2.6  Add certificate pinning for production mobile app (advanced)

☐  9.2.7  Remove all debug print() / debugPrint() statements before production build

☐  9.2.8  Enable Flutter obfuscation for release build: --obfuscate --split-debug-info

9.3  Child Safety (NGO-specific)

☐  9.3.1  Ensure all counselling session data is accessible only to authorised users

☐  9.3.2  Ensure mood logs are private (child + counsellor only)

☐  9.3.3  Implement parent PIN or password before accessing Parent Dashboard

☐  9.3.4  Add content moderation for any user-generated text

☐  9.3.5  Ensure emergency help button works without authentication

PHASE 10 DOCUMENTATION

10.1  Project README

☐  10.1.1  Write project overview and mission statement

☐  10.1.2  Add feature list table

☐  10.1.3  Add tech stack table

☐  10.1.4  Add system architecture Mermaid diagram

☐  10.1.5  Add app navigation flowchart (screen → widgets → API)

☐  10.1.6  Add database ER diagram

☐  10.1.7  Add API request-response sequence diagram

☐  10.1.8  Add backend layer architecture diagram

☐  10.1.9  Add step-by-step Quick Start guide (backend + Flutter)

☐  10.1.10  Add Android emulator / iOS / physical device URL note

☐  10.1.11  Add complete API endpoint reference table

☐  10.1.12  Add configuration reference section

10.2  Code Documentation

☐  10.2.1  Add docstrings to all Python functions (models, CRUD, routers)

☐  10.2.2  Add /// doc comments to public Dart classes and methods

☐  10.2.3  Document non-obvious logic with inline comments

↳ e.g. the level-up formula, idempotent badge award, mounted check after async

☐  10.2.4  Add OpenAPI descriptions to FastAPI endpoints (description= parameter)

☐  10.2.5  Ensure Swagger UI at /docs is accurate and helpful

10.3  Team Documentation

☐  10.3.1  Create this project checklist (project_checklist.docx)

☐  10.3.2  Write CONTRIBUTING.md (Git workflow, code style guide, PR process)

☐  10.3.3  Write CHANGELOG.md (track features added per version)

☐  10.3.4  Create Postman collection and export as JSON

☐  10.3.5  Write database migration guide (for future schema changes)

PHASE 11 DEPLOYMENT

11.1  Backend Deployment (Cloud)

☐  11.1.1  Choose cloud hosting: Railway / Render / Fly.io / DigitalOcean

☐  11.1.2  Migrate database from SQLite → PostgreSQL for production

↳ Install psycopg2-binary · change database_url in config · test migrations

☐  11.1.3  Create .env file for production secrets (DATABASE_URL, SECRET_KEY)

☐  11.1.4  Create Procfile or start command: uvicorn app.main:app --host 0.0.0.0 --port $PORT

☐  11.1.5  Configure environment variables in the hosting dashboard

☐  11.1.6  Enable HTTPS (most cloud platforms provide this automatically)

☐  11.1.7  Deploy and verify server health: GET https://your-api.com/

☐  11.1.8  Run production seed or migration script

☐  11.1.9  Test all production API endpoints via Postman

☐  11.1.10  Restrict CORS to production Flutter app origin

11.2  Flutter Android Release Build

☐  11.2.1  Update baseUrl in api_client.dart to production HTTPS URL

☐  11.2.2  Remove usesCleartextTraffic='true' from AndroidManifest.xml

☐  11.2.3  Update app version in pubspec.yaml (version: 1.0.0+1)

☐  11.2.4  Generate keystore: keytool -genkeypair -v -keystore release.jks ...

☐  11.2.5  Configure signing in android/app/build.gradle

☐  11.2.6  Add keystore file path and passwords to key.properties (add to .gitignore)

☐  11.2.7  Build release APK: flutter build apk --release --obfuscate --split-debug-info=symbols/

☐  11.2.8  Test release APK on a real Android device

☐  11.2.9  Build App Bundle: flutter build appbundle --release

☐  11.2.10  Upload to Google Play Console (internal testing track)

11.3  CI/CD Pipeline

☐  11.3.1  Create .github/workflows/ci.yml

☐  11.3.2  Add job: flutter analyze + flutter test on every push

☐  11.3.3  Add job: pytest on every push

☐  11.3.4  Add job: auto-deploy backend on merge to main

☐  11.3.5  Add status badges to README (build passing / test passing)

PHASE 12 POST-DEPLOYMENT & MAINTENANCE

12.1  Monitoring & Observability

☐  12.1.1  Set up error tracking — Sentry for both FastAPI and Flutter

☐  12.1.2  Monitor API response times and error rates

☐  12.1.3  Set up uptime monitoring (UptimeRobot or Better Uptime)

☐  12.1.4  Review API logs weekly for unusual patterns

☐  12.1.5  Set up database query performance alerts

12.2  Data & Backups

☐  12.2.1  Schedule daily automated database backups

☐  12.2.2  Test backup restore process

☐  12.2.3  Store backups in a separate location (S3 / Google Drive)

☐  12.2.4  Define data retention policy for mood logs and session notes

12.3  Dependency Maintenance

☐  12.3.1  Run flutter pub outdated monthly — update compatible packages

☐  12.3.2  Run uv pip list --outdated monthly — update Python packages

☐  12.3.3  Review GitHub Dependabot alerts for security vulnerabilities

☐  12.3.4  Test app after every dependency update

12.4  Continuous Improvement

☐  12.4.1  Collect user feedback from children, counsellors, and NGO staff

☐  12.4.2  Analyse usage analytics to identify most-used features

☐  12.4.3  Plan next sprint based on feedback and analytics

☐  12.4.4  Review and update CHANGELOG.md for each release

☐  12.4.5  Conduct quarterly security review

PHASE 13 ★ OPTIONAL ADVANCED IMPROVEMENTS

13.1  Authentication & User Management

☐  13.1.1  Add JWT-based login/register endpoints  ★ Advanced

☐  13.1.2  Add Flutter login screen with email + password  ★ Advanced

☐  13.1.3  Add role-based access control (child / counsellor / admin)  ★ Advanced

☐  13.1.4  Add parent account with PIN-protected child view  ★ Advanced

13.2  Real-Time Features

☐  13.2.1  Add WebSocket support to FastAPI for real-time quiz battle  ★ Advanced

☐  13.2.2  Implement live leaderboard updates via WebSocket  ★ Advanced

☐  13.2.3  Add push notifications with Firebase FCM (session reminders)  ★ Advanced

☐  13.2.4  Add in-app chat between child and counsellor  ★ Advanced

13.3  Offline Mode

☐  13.3.1  Add sqflite to Flutter for local SQLite caching  ★ Advanced

☐  13.3.2  Cache courses and games for offline browsing  ★ Advanced

☐  13.3.3  Queue mood logs and sync when online  ★ Advanced

☐  13.3.4  Add connectivity_plus to detect network state  ★ Advanced

13.4  Multimedia & Content

☐  13.4.1  Integrate video_player for course video content  ★ Advanced

☐  13.4.2  Add audio narration for safety stories  ★ Advanced

☐  13.4.3  Add file upload API for course materials (PDF/images)  ★ Advanced

☐  13.4.4  Add image upload for user profile avatar  ★ Advanced

13.5  Accessibility & Internationalisation

☐  13.5.1  Add screen reader support (Semantics widgets in Flutter)  ★ Advanced

☐  13.5.2  Support dynamic text size (MediaQuery.textScaleFactor)  ★ Advanced

☐  13.5.3  Add multi-language support with flutter_localizations (l10n)  ★ Advanced

☐  13.5.4  Add dark mode theme support  ★ Advanced

13.6  Admin & Analytics

☐  13.6.1  Build NGO admin web dashboard (React or Flutter Web)  ★ Advanced

☐  13.6.2  Add admin API: manage users, courses, counsellors  ★ Advanced

☐  13.6.3  Add learning analytics charts (weekly hours, mood trends)  ★ Advanced

☐  13.6.4  Add cohort-level reporting for NGO staff  ★ Advanced

13.7  Infrastructure Upgrades

☐  13.7.1  Migrate from SQLite to PostgreSQL for multi-user scale  ★ Advanced

☐  13.7.2  Add Redis cache for frequently-hit endpoints  ★ Advanced

☐  13.7.3  Add Alembic for database schema migrations  ★ Advanced

☐  13.7.4  Containerise backend with Docker + docker-compose  ★ Advanced

☐  13.7.5  Set up Kubernetes deployment for high-availability (production)  ★ Advanced

PHASE 14 USER MANAGEMENT & AUTHENTICATION

14.1  User Registration & Login

☐  14.1.1  Design registration form: name, email/phone, password, role, age

☐  14.1.2  Implement POST /auth/register endpoint — hash password with bcrypt

↳ Use passlib[bcrypt]: pwd_context.hash(password) — NEVER store plain-text passwords

☐  14.1.3  Implement POST /auth/login — verify password, return signed JWT access token

↳ Use python-jose: jwt.encode({sub, role, exp}, SECRET_KEY, algorithm='HS256')

☐  14.1.4  Implement JWT token refresh endpoint (POST /auth/refresh)

☐  14.1.5  Add token expiry: access token 15 min, refresh token 7 days

☐  14.1.6  Implement password reset flow — send reset link via email (optional: SMS)

☐  14.1.7  Implement email verification on registration (optional)

☐  14.1.8  Add account lockout after 5 failed login attempts

☐  14.1.9  Store refresh tokens in DB — invalidate on logout (token revocation)

☐  14.1.10  Write Flutter login screen: email, password fields, Login button

☐  14.1.11  Write Flutter registration screen with role selector

☐  14.1.12  Store JWT access token securely using flutter_secure_storage

☐  14.1.13  Auto-attach Bearer token to all outgoing API requests in ApiClient

☐  14.1.14  Handle 401 Unauthorized — redirect to login screen automatically

14.2  User Profile Management

☐  14.2.1  Implement GET /users/me — return profile from JWT claims

☐  14.2.2  Implement PATCH /users/me — update name, bio, contact details

☐  14.2.3  Implement POST /users/me/avatar — upload profile photo

↳ Save image to storage (local disk or S3); store URL in DB

☐  14.2.4  Implement POST /users/me/change-password — verify old password before update

☐  14.2.5  Implement DELETE /users/me — soft-delete (set is_active=False)

☐  14.2.6  Display profile photo in Flutter ProfileHeroCard

☐  14.2.7  Add editable fields in ProfileScreen (name, bio)

☐  14.2.8  Validate new password meets minimum complexity rules (8+ chars, 1 digit)

14.3  Multi-Role Account Types

☐  14.3.1  Add role field to User model (student / parent / mentor / admin / super_admin)

☐  14.3.2  Create parent accounts linked to child student accounts (parent_of FK)

☐  14.3.3  Implement Parent Dashboard with PIN protection (4-digit PIN stored hashed)

☐  14.3.4  Create mentor accounts — mentors linked to student cohorts

☐  14.3.5  Create NGO admin accounts — admin can manage all users and content

☐  14.3.6  Create super_admin role — full system access including role assignment

☐  14.3.7  Add is_active Boolean flag to all account types (default True)

☐  14.3.8  Add account approval workflow — new mentor/admin accounts need super_admin approval

☐  14.3.9  Test all role-based flows end-to-end with separate accounts

PHASE 15 ROLE-BASED ACCESS CONTROL (RBAC)

15.1  Role Definition & Permission Matrix

☐  15.1.1  Define all platform roles: Super Admin · Admin · Mentor · Content Creator · Student · Viewer/Guest

☐  15.1.2  Create a permission matrix document (rows = roles, cols = actions)

↳ Actions: view_content · enroll_course · create_quiz · moderate_content · manage_users · view_analytics · run_drive

☐  15.1.3  Define which roles can access which API endpoints (annotate each router)

☐  15.1.4  Define feature-level access: e.g. only Mentors can create quizzes; only Admins can run drives

☐  15.1.5  Document the permission matrix in CONTRIBUTING.md and Swagger descriptions

15.2  Database Role Schema

☐  15.2.1  Add role column (Enum) to User table: super_admin/admin/mentor/content_creator/student/guest

☐  15.2.2  Create permissions table: id, name (e.g. 'manage_users'), description

☐  15.2.3  Create role_permissions junction table: role_name ↔ permission_name

☐  15.2.4  Seed permission matrix into DB at startup from config

☐  15.2.5  Add DB index on user.role for fast role-based queries

15.3  Backend RBAC Implementation

☐  15.3.1  Include role claim in JWT payload at login: {'sub': user_id, 'role': user.role}

☐  15.3.2  Create get_current_user dependency — decode JWT, fetch user from DB

☐  15.3.3  Create require_role(*roles) dependency factory — raises 403 if role not in allowed list

↳ Usage: Depends(require_role('admin', 'super_admin')) in router

☐  15.3.4  Apply role guards to all sensitive endpoints

↳ e.g. POST /courses — Content Creator+; DELETE /users/{id} — Admin+; GET /analytics — Mentor+

☐  15.3.5  Add RBAC middleware that logs all access attempts with user_id + role + endpoint

☐  15.3.6  Implement token/session handling — invalidate tokens on role change

☐  15.3.7  Add POST /auth/logout — blacklist refresh token in DB

☐  15.3.8  Ensure users can only access their own data (ownership check on top of role check)

↳ e.g. Student can GET /users/{id}/courses only if id == their own user_id

15.4  Frontend Route Protection

☐  15.4.1  Parse role from JWT claims after login; store in AppState.role

☐  15.4.2  Create RoleGuard widget — shows child only if user has required role

☐  15.4.3  Hide admin navigation tabs for Student/Guest roles

☐  15.4.4  Protect admin screens with route-level role check — redirect to home if unauthorized

☐  15.4.5  Show/hide quiz-creation button based on Mentor/ContentCreator role

☐  15.4.6  Show/hide drive management controls based on Admin role

☐  15.4.7  Display 'Access Denied' screen for unauthorized navigation attempts

15.5  RBAC Testing

☐  15.5.1  Write test: Student cannot access POST /courses (expect 403)

☐  15.5.2  Write test: Mentor can create quiz, but cannot delete other users (403)

☐  15.5.3  Write test: Admin can manage all users

☐  15.5.4  Write test: Student cannot view another student's mood logs (403)

☐  15.5.5  Write test: Guest can view public course catalogue but not enroll (401)

☐  15.5.6  Write test: Expired JWT returns 401 on all protected endpoints

☐  15.5.7  Write test: Tampered JWT signature returns 401

☐  15.5.8  Manual test: log in as each role, verify correct UI is shown in Flutter

PHASE 16 QUIZ & DAILY CHALLENGE SYSTEM

16.1  Database Schema — Quiz Engine

☐  16.1.1  Create quizzes table: id, title, description, category_id, created_by, status (draft/published/archived), scheduled_at

☐  16.1.2  Create questions table: id, quiz_id, question_text, question_type (mcq/true_false/fill), points, order_index

☐  16.1.3  Create options table: id, question_id, option_text, is_correct

☐  16.1.4  Create quiz_attempts table: id, user_id, quiz_id, score, max_score, completed_at, time_taken_seconds

☐  16.1.5  Create quiz_answers table: id, attempt_id, question_id, selected_option_id, is_correct

☐  16.1.6  Create daily_challenges table: id, quiz_id, challenge_date (unique), xp_bonus

☐  16.1.7  Create quiz_categories table: id, name, color_hex, icon_name

☐  16.1.8  Add foreign keys and cascade rules for all quiz tables

☐  16.1.9  Add indexes: quiz_attempts(user_id), daily_challenges(challenge_date)

16.2  Backend APIs — Quiz CRUD

☐  16.2.1  POST /quizzes — Mentor/ContentCreator creates new quiz (status=draft)

☐  16.2.2  GET /quizzes — list published quizzes; Admin sees all including drafts

☐  16.2.3  GET /quizzes/{id} — get quiz with all questions and options

☐  16.2.4  PUT /quizzes/{id} — edit quiz (owner or Admin only)

☐  16.2.5  DELETE /quizzes/{id} — soft-delete (set status=archived, Admin only)

☐  16.2.6  POST /quizzes/{id}/publish — Admin approves and publishes quiz

☐  16.2.7  POST /quizzes/upload — bulk upload quiz from JSON/CSV file (Mentor+)

↳ Parse JSON file: [{title, questions: [{text, options: [{text, correct}]}]}]

☐  16.2.8  POST /quizzes/{id}/questions — add a question to an existing quiz

☐  16.2.9  GET /quiz-categories — list all quiz categories

16.3  Backend APIs — Daily Challenge & Attempts

☐  16.3.1  GET /daily-challenge — return today's challenge (lookup by challenge_date = today)

☐  16.3.2  POST /daily-challenge — Admin schedules a quiz as daily challenge for a date

☐  16.3.3  POST /quizzes/{id}/attempt — Student starts a quiz attempt (create attempt record)

☐  16.3.4  POST /quizzes/{id}/attempt/{attempt_id}/submit — submit answers, calculate score

↳ For each answer: match selected_option_id to correct option; sum points; store results

☐  16.3.5  POST /quizzes/{id}/attempt after submit — award XP via user_crud.add_xp

☐  16.3.6  GET /users/{id}/quiz-history — list all attempts for a student

☐  16.3.7  GET /quizzes/{id}/leaderboard — top scores for a specific quiz

☐  16.3.8  GET /quizzes/analytics/{id} — Admin quiz report: attempts, avg score, completion rate

16.4  Quiz Frontend — Student View

☐  16.4.1  Build QuizListScreen — show published quizzes with category filter

☐  16.4.2  Build DailyChallengeCard — show today's challenge on Home screen

☐  16.4.3  Build QuizPlayerScreen — show question, options, timer, progress bar

☐  16.4.4  Build ResultScreen — show score, XP earned, correct answers breakdown

☐  16.4.5  Build QuizLeaderboardScreen — show top 10 scores for current quiz

☐  16.4.6  Display 'Quiz already completed today' if daily challenge already attempted

☐  16.4.7  Show badge/XP earned animation on quiz completion (gamification)

16.5  Quiz Frontend — Mentor/Admin View

☐  16.5.1  Build QuizCreatorScreen — form to create quiz with questions and options

☐  16.5.2  Build QuizUploadScreen — file picker to upload JSON/CSV quiz file

☐  16.5.3  Build DailyChallengeSchedulerScreen — Admin sets daily challenge calendar

☐  16.5.4  Build QuizModerationScreen — Admin sees pending quizzes, approve/reject

☐  16.5.5  Build QuizAnalyticsScreen — charts for completion rate, avg score, student performance

☐  16.5.6  Add gamification badges auto-award: 'Quiz Master' after 10 quizzes completed

☐  16.5.7  Add streak tracking: 'Daily Streak' badge for 7 consecutive daily challenges

PHASE 17 TARASE HEERAH DRIVE — TALENT SELECTION

17.1  Module Overview & Design

☐  17.1.1  Define the Tarase Heerah Drive: periodic talent selection event for deserving students

↳ Students participate in challenges/quizzes → Admin shortlists → Lucky draw OR manual selection → Counselling access

☐  17.1.2  Define participation criteria (minimum quiz score, attendance, age range)

☐  17.1.3  Define selection outcomes: counselling session access, mentorship, rewards

☐  17.1.4  Design admin workflow: create drive → open participation → shortlist → select → notify → schedule counselling

17.2  Database Schema — Drive Engine

☐  17.2.1  Create talent_drives table: id, name, description, status (draft/open/shortlisting/closed), start_date, end_date, selection_method (lucky_draw/manual/hybrid), max_selections

☐  17.2.2  Create drive_eligibility_criteria table: id, drive_id, min_quiz_score, min_quizzes_completed, age_min, age_max

☐  17.2.3  Create drive_participants table: id, drive_id, user_id, total_score, quizzes_completed, is_shortlisted, status (pending/shortlisted/selected/not_selected)

☐  17.2.4  Create drive_selections table: id, drive_id, user_id, selected_at, selected_by (admin_user_id), selection_note, counselling_session_id

☐  17.2.5  Create drive_notifications table: id, drive_id, user_id, message, notification_type (selected/shortlisted/not_selected), sent_at, is_read

☐  17.2.6  Add indexes: drive_participants(drive_id, user_id), drive_selections(drive_id)

17.3  Backend APIs — Drive Management

☐  17.3.1  POST /drives — Admin creates a new Tarase Heerah Drive

☐  17.3.2  GET /drives — list all drives; students see open drives; admins see all

☐  17.3.3  GET /drives/{id} — drive details including eligibility criteria

☐  17.3.4  PATCH /drives/{id}/status — Admin opens/closes/moves drive through stages

☐  17.3.5  POST /drives/{id}/participate — Student registers participation

☐  17.3.6  GET /drives/{id}/participants — Admin views all participants with scores

☐  17.3.7  POST /drives/{id}/shortlist — Admin marks students as shortlisted (batch operation)

☐  17.3.8  POST /drives/{id}/select/lucky-draw — System randomly selects N students from shortlisted pool

↳ Use Python random.sample(shortlisted_ids, k=max_selections) — seed with drive_id for reproducibility

☐  17.3.9  POST /drives/{id}/select/manual — Admin manually selects specific student IDs

☐  17.3.10  POST /drives/{id}/select/hybrid — Lucky draw from shortlist, Admin can override/replace any selection

☐  17.3.11  GET /drives/{id}/selections — view final selected students

☐  17.3.12  GET /drives/{id}/history — full audit trail of selection actions

17.4  Backend APIs — Counselling & Notifications

☐  17.4.1  POST /drives/{id}/notify — send in-app notifications to all participants with outcome

☐  17.4.2  POST /drives/{id}/schedule-counselling — auto-create counselling sessions for all selected students

☐  17.4.3  GET /users/{id}/drive-history — student's participation and selection history across all drives

☐  17.4.4  GET /users/{id}/notifications — all unread notifications for a user

☐  17.4.5  PATCH /notifications/{id}/read — mark notification as read

☐  17.4.6  GET /drives/{id}/counselling-sessions — list all counselling sessions created for this drive

17.5  Frontend — Student View

☐  17.5.1  Build DriveListScreen — show open drives with eligibility status indicator

☐  17.5.2  Build DriveDetailScreen — show drive description, criteria, prizes, participate button

☐  17.5.3  Build DriveResultScreen — show 'Congratulations! You have been selected' or 'Thank you for participating'

☐  17.5.4  Build NotificationsScreen — list all drive notifications with read/unread state

☐  17.5.5  Show badge on notification bell icon when unread notifications exist

☐  17.5.6  Display assigned counselling session in WellnessScreen after selection

17.6  Frontend — Admin View

☐  17.6.1  Build DriveManagerScreen — create/edit drives with eligibility criteria form

☐  17.6.2  Build ParticipantListScreen — data table of participants, scores, shortlist checkboxes

☐  17.6.3  Build SelectionScreen — choose selection method (lucky draw / manual / hybrid), run selection

☐  17.6.4  Show selection results with student names, scores, and counselling status

☐  17.6.5  Build drive history/audit log view for admin review

☐  17.6.6  Test end-to-end: create drive → student participates in quiz → shortlist → lucky draw → notify → counselling scheduled

PHASE 18 LEARNING CONTENT PLATFORM

18.1  Database Schema — Content

☐  18.1.1  Extend courses table: is_free (Boolean), price (Decimal), thumbnail_url, trailer_video_url, published_at, content_status (draft/review/published/archived)

☐  18.1.2  Create course_modules table: id, course_id, title, order_index, is_free_preview

☐  18.1.3  Create lessons table: id, module_id, title, lesson_type (video/pdf/text/quiz), duration_seconds, order_index, content_url

☐  18.1.4  Create user_lesson_progress table: id, user_id, lesson_id, watched_seconds, completed, completed_at

☐  18.1.5  Create course_enrollments table: id, user_id, course_id, enrolled_at, payment_status (free/paid/pending)

☐  18.1.6  Create content_reports table: id, user_id, content_id, content_type, reason, status (pending/reviewed/resolved)

☐  18.1.7  Create cybersecurity_content table: id, title, category (phishing/data_privacy/password_safety/online_bullying), difficulty, content_md

☐  18.1.8  Add indexes: user_lesson_progress(user_id, lesson_id), course_enrollments(user_id)

18.2  Backend APIs — Course Content Management

☐  18.2.1  POST /courses — ContentCreator/Admin creates course with is_free flag

☐  18.2.2  POST /courses/{id}/modules — add module to course

☐  18.2.3  POST /modules/{id}/lessons — add lesson (video/pdf/text) to module

☐  18.2.4  POST /lessons/upload-video — upload video file; return storage URL

↳ Store locally under media/videos/ in dev; use S3 or Cloudinary in production

☐  18.2.5  POST /lessons/upload-document — upload PDF/image; return URL

☐  18.2.6  PATCH /courses/{id}/status — Admin publishes/archives course (content moderation workflow)

☐  18.2.7  POST /courses/{id}/enroll — Student enrolls in free course (or initiates payment for paid)

☐  18.2.8  GET /courses/{id}/curriculum — full course structure (modules + lessons)

☐  18.2.9  PATCH /users/{id}/lessons/{lid}/progress — update watched_seconds and completed

☐  18.2.10  GET /users/{id}/courses/{cid}/progress — detailed lesson-by-lesson progress

☐  18.2.11  POST /content-reports — Student/Parent reports inappropriate content

☐  18.2.12  GET /admin/content-reports — Admin views and resolves pending reports

18.3  Cybersecurity Awareness Content

☐  18.3.1  Seed cybersecurity lessons: Phishing Awareness, Safe Passwords, Data Privacy, Cyberbullying, Screen Time

☐  18.3.2  Add POST /cybersecurity — Admin/ContentCreator creates new awareness article

☐  18.3.3  Add GET /cybersecurity?category=phishing — filter by category

☐  18.3.4  Link cybersecurity content to quiz system: attach a quiz at end of each lesson

☐  18.3.5  Add InternetSafetyScreen in Flutter with cybersecurity lesson cards

☐  18.3.6  Award 'Cyber Safe' badge after completing all cybersecurity modules

18.4  Video Streaming Optimisation

☐  18.4.1  Integrate video_player Flutter package for in-app video playback

☐  18.4.2  Show video progress bar and resume from last watched position

☐  18.4.3  Mark lesson as completed when video watched > 90%

☐  18.4.4  Add video quality selector (360p / 720p) for low-bandwidth users

☐  18.4.5  Cache video metadata (not content) for offline catalogue browsing

☐  18.4.6  Implement adaptive bitrate streaming (HLS) for production (★ Advanced)

↳ Use FFmpeg server-side to transcode uploads to HLS format (.m3u8 playlist + .ts segments)

18.5  Content Moderation Workflow

☐  18.5.1  New course submitted by ContentCreator → status = 'review'

☐  18.5.2  Admin receives in-app notification: 'New course pending review'

☐  18.5.3  Admin reviews course content: preview video, read lessons, check quiz

☐  18.5.4  Admin approves → status = 'published'; student feed updates immediately

☐  18.5.5  Admin rejects → status = 'draft', rejection reason sent to ContentCreator

☐  18.5.6  Student reports content → admin receives report → admin reviews and removes if needed

☐  18.5.7  Log all moderation actions with admin_id, timestamp, action, reason

☐  18.5.8  Verify child-safe content standards: no violence, no adult content, age-appropriate language

18.6  Progress Tracking & Certificates

☐  18.6.1  Calculate course completion %: completed_lessons / total_lessons × 100

☐  18.6.2  Mark course as completed when all lessons done and final quiz passed

☐  18.6.3  Auto-award XP on lesson completion (XP = lesson duration ÷ 60 minutes × 100)

☐  18.6.4  Generate completion certificate PDF using reportlab or weasyprint (★ Advanced)

↳ Certificate includes student name, course name, completion date, NGO logo

☐  18.6.5  Show course completion badge on ProfileScreen

☐  18.6.6  Build LearningDashboard: weekly learning hours chart, streak, completed courses

☐  18.6.7  Add skill-path feature: recommended course sequence per skill category

CareSkill Project Checklist  ·  Generated 20 May 2026  ·  v1.0.0